Sanitation Company

Prest Energy

Dementie Bors, 270994

Justinas Jancys, 280151

Nicoleta Sova, 267069

Sabin-Daniel Sirbu, 280143

Supervisors :

Jakob Knop Rasmussen

Jan Otto Munch Pedersen

Software Technology Engineering

ICT 3rd

30.09.2019

Table of content

1.	Background Description	1

2.	Problem Statement	1

3.	Definition of purpose	2

4.	Delimitation	2

5.	Methodology	3

6.	Time schedule	4

7.	Risk assessment	5

8.	Sources of Information	5

Appendices (including Group Contract)

- Background Description

“Prest Energy” is a company which provides sanitation services, parks arrangement and 30 other things in Chișinău, Republic of Moldova.

The company incorporates 4 departments:

Administration – makes contracts with small, medium, and big companies to provide sanitation services;

Cashier – makes contracts with homeowners, and if the administration allows making a contract with a specific small company. Also, the cashier can supply the account for customers paying by cash and record new orders for extra services. For example, someone needs a SKIP container or draining the sewer;

Accounting – gets data from the Excel file that the cashier created and inserts the data in another program called “1C” then from that program the accountant can make and print the invoices;

Drivers and auxiliary workers – at the beginning of the day they get a paper with customers who did not pay for services and another one with new contracts and during the day they are collecting the trash bins, after that they are starting to delivery the trash bins for new customers.

The problem that the company is facing is that the departments lack communication with each other.

The current system that the company has in place consists of a Microsoft Excel file. The system stores the customers' data. For example, the customers' names, address, and if the customer paid for the services or not. The current set allows the drivers to download the excel document and work without the internet connection.

- Problem Statement

The main problem of the company is communication between the four departments. For example, the drivers need a plan for the day, a list with customers who didn’t pay for the services and one with new contracts. The issue is when a new driver is hired, he should have a helper to show him the addresses and the locations of the trash bins. An alternative would have been to work with a map application, but it is too complicated, and it takes time to search the addresses for all customers. The problem between cashier and accountant is that they are working in Microsoft Excel all the time that means that only one person at a time can change the data from the excel file, if someone forgot to close the document, and another one changed some data, the excel file will meet conflicts.

- What kind of system should the company use?

- What data is necessary to be stored?

- How many actors are needed?

- What kind of permissions needs for each employee?

- How much time has the driver/cashier/accountant/administrator to undo the changes before fully changing the data?

- Definition of purpose

The purpose of this project is to manage the work for each employee, help them with new tasks, and make everything accessible from one place.

- Delimitation

- The system will be available only in English

- The customers’ data will be fictive

- The system will provide addresses that can be found in only one city, Horsens.

- Methodology

The project will be developed using scrum.

Scrum is a framework that help teams to work on their tasks. It consists of sprints that are like milestones that the team works towards to and instead of working until you have a finished product the sprints encourage the team to self-organize, reflect on the work and improve accordingly.

Every day our team will do daily scrum meeting. The meeting is short, around 15 minutes, in which we review what each of us has done, give feedback and to plan for the day.

Scum has three essential roles: the product owner, scrum master and the scrum development team. Since our group is not working with a company, one of us will be the product owner. The product owner keeps track on what is being done and what next should be done. The scrum master is responsible for the daily meeting, that everything goes according to plan. And last, but not least, the development team, the brain and muscle behind the project.

The system will be developed using unified process approach.

The unified process consists of 4 iterations: inception, elaboration, construction and transition. It is use-case driven, architecture-centric, risk focused, iterative and incremental.

The inception phase consists of establishing the project and prepare a preliminary project schedule.

Elaboration - during this phase the project team is expected to capture most system’s requirements, to perform identified risk analysis and make a plan of risk management to reduce or eliminate their impact on final schedule and product.

The construction phase main goal is to finish the project. The construction phase is made up of several sprints. At the end of each sprint the result is a finished version of the program with all the necessary diagrams.

Transition is the final phase which delivers the new system to its ends-users. It includes also data migration from legacy system and user trainings.

- Time schedule

There are 4 members in our group. It is estimated that each member will put in 280 hours of work into the project - in total 1120 hours.

I1 – week 40 and week 41

E1 – week 42 and week 43

E2 – week 44 and week 45

C1 – week 46 and week 47

C2 – week 48 and week 49

T1 – week 50 and week 51

- Risk assessment

| Risks | Likelihood Scale: 1-5 5 = high risk | Severity Scale: 1-5 5 = high risk | Product of likelihood and severity | Risk mitigation e.g. Preventive- & Responsive actions | Identifiers | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Not possible to have all information from the company. | 3 | 2 | 6 | Work with information that we have and make the product easier. | Do not have direct contact with the company | Dementie, Justinas |
| Impossible to connect all branches. | 1 | 5 | 5 | Try to have as much information as possible in order to make a good connection. | Too many pieces. | Nicoleta |
| Connection between us and company | 5 | 4 | 20 | Work and talk more with the provider of the information | The company is in other country, and the time is different | Sabin |

- Sources of Information

- Chapter 7 - Comparison of Federal and International Security Certification Standards

- Kroll, Per; Kruchten, Philippe (2003). The Rational Unified Process Made Easy: A Practitioner's Guide to the RUP. ISBN 0-321-16609-4.

- Kruchten, Philippe (2004). The Rational Unified Process: An Introduction (3rd Ed.). ISBN 0-321-19770-4.